# Cybersecurity Operational Plan: Manager and Team Lead Implementation Guide

Chief Information Security Officer

2026-01-02

# Executive Summary for Managers

This document provides a practical implementation guide for cybersecurity measures at the team and department level. Based on the security audit conducted on December 30, 2025, critical vulnerabilities have been identified that require immediate operational action from middle management and team leads.

⚠️ CRITICAL ALERT: Data exposure vulnerability discovered. Your teams must implement protective measures within 72 hours.

## Key Management Priorities

| Priority | Task | Responsible Team | Deadline |
| --- | --- | --- | --- |
| 🔴 Critical | Block vulnerable API endpoints | Backend/DevOps teams | 24 hours |
| 🟡 High | Implement security headers | Frontend teams | 48 hours |
| 🔵 Medium | Deploy monitoring systems | SRE/Ops teams | 1 week |
| ℹ️ Low | Team security training | All teams | 2 weeks |

## Team Responsibility Matrix

Immediate Actions (0-72 hours):

- Backend teams: Close REST API vulnerabilities

- DevOps teams: Configure secure server settings

- QA teams: Validate security fixes

Short-term Tasks (1-4 weeks):

- Frontend teams: Implement CSP and SRI

- Infrastructure teams: Set up security monitoring

- Security teams: Establish incident response procedures

# Technical Situation and Team Priorities

## Critical Vulnerabilities by Team

### Backend/API Teams - CRITICAL PRIORITY

Issue: Personal data exposure through REST API

- Vulnerability: /wp-json/wp/v2/users accessible without authentication

- Risk: All user data publicly accessible

- CVSS Score: 9.1 (Critical)

Immediate Actions:

// URGENT: Add to functions.php
add_filter('rest_endpoints', function($endpoints) {
    if (isset($endpoints['/wp/v2/users'])) {
        unset($endpoints['/wp/v2/users']);
    }
    return $endpoints;
});

Backend Team Lead Checklist:

- ☐ Immediately block access to /wp-json/wp/v2/users

- ☐ Audit all REST API endpoints

- ☐ Implement authentication for sensitive endpoints

- ☐ Set up API request logging

- ☐ Test changes on staging environment

### Frontend Teams - HIGH PRIORITY

Issue: Missing basic security headers

- Vulnerabilities: No CSP, X-Frame-Options, SRI

- Risk: XSS attacks, clickjacking, supply chain attacks

Practical Solutions:

- Content Security Policy (CSP)

<!-- Add to <head> -->
<meta http-equiv="Content-Security-Policy" 
      content="default-src 'self'; 
               script-src 'self' 'unsafe-inline' https://cdnjs.cloudflare.com; 
               style-src 'self' 'unsafe-inline' https://fonts.googleapis.com;">

- Subresource Integrity (SRI)

<!-- For all external resources -->
<script src="https://cdnjs.cloudflare.com/ajax/libs/jquery/3.6.0/jquery.min.js"
        integrity="sha384-vtXRMe3mGCbOeY7l30aIg8H9p3GdeSe4IFlP6G8JMa7o7lXvnz3GFKzPxzJdPfGK"
        crossorigin="anonymous"></script>

Frontend Team Lead Checklist:

- ☐ Implement CSP headers

- ☐ Add SRI for all external resources

- ☐ Configure X-Frame-Options: DENY

- ☐ Test browser compatibility

- ☐ Update CI/CD pipeline for header validation

### DevOps/Infrastructure Teams - HIGH PRIORITY

Issue: Insecure web server configuration

- Vulnerabilities: Missing HSTS, software version disclosure

- Risk: Man-in-the-middle attacks, information reconnaissance

Server Configurations:

Apache (.htaccess):

<IfModule mod_headers.c>
    # Basic security headers
    Header always set X-Content-Type-Options "nosniff"
    Header always set X-Frame-Options "DENY"
    Header always set X-XSS-Protection "1; mode=block"
    Header always set Strict-Transport-Security "max-age=31536000; includeSubDomains"
    
    # Hide server information
    Header always unset Server
    Header always unset X-Powered-By
</IfModule>

# Disable server signature
ServerTokens Prod
ServerSignature Off

Nginx:

server {
    # Security headers
    add_header X-Content-Type-Options "nosniff" always;
    add_header X-Frame-Options "DENY" always;
    add_header X-XSS-Protection "1; mode=block" always;
    add_header Strict-Transport-Security "max-age=31536000; includeSubDomains" always;
    
    # Hide version
    server_tokens off;
    more_clear_headers Server;
}

DevOps Team Lead Checklist:

- ☐ Apply security configurations

- ☐ Enforce HTTPS

- ☐ Hide server software versions

- ☐ Set up security logging

- ☐ Test configurations

# Tools and Technologies

## Essential Tools for Teams

### Monitoring and Alerting

1. Security Log Monitoring

# Configure rsyslog for security events
echo "local0.*    /var/log/security.log" >> /etc/rsyslog.conf
systemctl restart rsyslog

2. Configuration File Monitoring

#!/bin/bash
# security_monitor.sh - Monitor configuration changes
inotifywait -m /etc/apache2/ /etc/nginx/ -e modify,create,delete \
    --format '%w%f %e %T' --timefmt '%Y-%m-%d %H:%M:%S' \
    >> /var/log/config_changes.log

3. Automated Header Validation

#!/usr/bin/env python3
# header_check.py - Security header validation
import requests
import sys

def check_security_headers(url):
    required_headers = {
        'X-Content-Type-Options': 'nosniff',
        'X-Frame-Options': ['DENY', 'SAMEORIGIN'],
        'Strict-Transport-Security': 'max-age=',
        'Content-Security-Policy': 'default-src'
    }
    
    try:
        response = requests.get(url, timeout=10)
        headers = response.headers
        
        print(f"Checking headers for {url}:")
        for header, expected in required_headers.items():
            if header in headers:
                print(f"✅ {header}: {headers[header]}")
            else:
                print(f"❌ {header}: MISSING")
                
    except Exception as e:
        print(f"Error: {e}")

if __name__ == "__main__":
    if len(sys.argv) != 2:
        print("Usage: python3 header_check.py <url>")
        sys.exit(1)
    
    check_security_headers(sys.argv[1])

### Development Tools

1. Pre-commit Security Hooks

# .pre-commit-config.yaml
repos:
  - repo: https://github.com/PyCQA/bandit
    rev: 1.7.4
    hooks:
      - id: bandit
        args: ['-r', '.']
  
  - repo: https://github.com/Yelp/detect-secrets
    rev: v1.4.0
    hooks:
      - id: detect-secrets
        args: ['--baseline', '.secrets.baseline']

2. Automated SRI Generation

// sri-generator.js - Automatic SRI generation
const crypto = require('crypto');
const fs = require('fs');
const https = require('https');

function generateSRI(url) {
    return new Promise((resolve, reject) => {
        https.get(url, (response) => {
            let data = '';
            response.on('data', chunk => data += chunk);
            response.on('end', () => {
                const hash = crypto.createHash('sha384').update(data).digest('base64');
                resolve(`sha384-${hash}`);
            });
        }).on('error', reject);
    });
}

// Usage in build process
async function updateSRI() {
    const externalResources = [
        'https://cdnjs.cloudflare.com/ajax/libs/jquery/3.6.0/jquery.min.js',
        'https://fonts.googleapis.com/css2?family=Roboto:wght@300;400;700'
    ];
    
    for (const url of externalResources) {
        try {
            const sri = await generateSRI(url);
            console.log(`${url}: integrity="${sri}"`);
        } catch (error) {
            console.error(`Error for ${url}:`, error.message);
        }
    }
}

updateSRI();

## CI/CD Integration

GitLab CI Configuration:

# .gitlab-ci.yml - Security in CI/CD
stages:
  - security-check
  - build
  - test
  - deploy

security_headers_check:
  stage: security-check
  script:
    - python3 scripts/header_check.py $CI_ENVIRONMENT_URL
  only:
    - main
    - develop

dependency_check:
  stage: security-check
  script:
    - npm audit --audit-level moderate
    - composer audit
  allow_failure: false

sri_validation:
  stage: security-check
  script:
    - node scripts/sri-generator.js
    - git diff --exit-code # Check that SRI hashes are current
  only:
    - main

GitHub Actions Configuration:

# .github/workflows/security.yml
name: Security Checks

on:
  push:
    branches: [ main, develop ]
  pull_request:
    branches: [ main ]

jobs:
  security-scan:
    runs-on: ubuntu-latest
    
    steps:
    - uses: actions/checkout@v3
    
    - name: Security Header Check
      run: |
        python3 scripts/header_check.py https://staging.example.com
    
    - name: Dependency Audit
      run: |
        npm audit --audit-level moderate
        
    - name: SAST Scan
      uses: github/super-linter@v4
      env:
        DEFAULT_BRANCH: main
        GITHUB_TOKEN: ${{ secrets.GITHUB_TOKEN }}

# Processes and Procedures

## Incident Response Procedures

### Level 1: Detection (Development Teams)

Incident Indicators:

- Unusual activity in logs

- Monitoring system alerts

- User reports of suspicious behavior

- Automated security check failures

Immediate Actions (first 15 minutes):

- Stay calm - document all actions

- Isolate - disable suspicious services

- Notify - inform team lead and security team

- Preserve - take snapshots of logs and system state

Notification Template:

SECURITY INCIDENT
Time: [YYYY-MM-DD HH:MM]
Discovered by: [Name]
System: [System/service name]
Description: [Brief problem description]
Actions taken: [What has been done]
Status: [Active/Contained/Resolved]

### Level 2: Analysis (Team Leads)

Analysis Procedure (30-60 minutes):

- Information Gathering

# Incident data collection script
#!/bin/bash
INCIDENT_ID=$(date +%Y%m%d_%H%M%S)
INCIDENT_DIR="/var/log/incidents/$INCIDENT_ID"

mkdir -p $INCIDENT_DIR

# Collect logs
cp /var/log/apache2/access.log $INCIDENT_DIR/
cp /var/log/apache2/error.log $INCIDENT_DIR/
cp /var/log/security.log $INCIDENT_DIR/

# System state
ps aux > $INCIDENT_DIR/processes.txt
netstat -tulpn > $INCIDENT_DIR/network.txt
df -h > $INCIDENT_DIR/disk_usage.txt

# Recent changes
find /var/www -type f -mtime -1 > $INCIDENT_DIR/recent_changes.txt

echo "Incident data collected in $INCIDENT_DIR"

- Incident Classification

- Level 1: Informational (logging, monitoring)

- Level 2: Warning (potential threat)

- Level 3: Critical (active attack, data breach)

- Escalation Decisions

Level 1 → Team Lead → Documentation
Level 2 → Team Lead + Security → Enhanced monitoring
Level 3 → Immediate escalation → Management + external experts

## Security Update Procedures

### Weekly Security Checks (Every Monday)

Team Lead Checklist:

## Weekly Security Review

### System Updates
- [ ] Check for available security updates
- [ ] Schedule critical patch installation
- [ ] Update project dependencies (npm, composer, pip)

### Monitoring
- [ ] Review security logs for the week
- [ ] Analyze monitoring alerts
- [ ] Verify backup functionality

### Configurations
- [ ] Validate security headers
- [ ] Check SSL certificate expiration
- [ ] Audit user access permissions

### Team
- [ ] Discuss security incidents in retrospective
- [ ] Plan security training
- [ ] Update procedure documentation

### Monthly Security Audits

Department Manager Procedure:

- Technical Audit

#!/bin/bash
# monthly_security_audit.sh
echo "=== Monthly Security Audit ==="
echo "Date: $(date)"

# Check users with sudo privileges
echo "Users with sudo privileges:"
grep -Po '^sudo.+:\K.*$' /etc/group

# Check open ports
echo "Open ports:"
nmap -sT -O localhost

# Check failed login attempts
echo "Failed login attempts this month:"
grep "Failed password" /var/log/auth.log | wc -l

# Check security log size
echo "Security log size:"
du -sh /var/log/security.log

- Team Process Audit

- Security procedure compliance

- Incident response effectiveness

- Documentation quality

- Team knowledge level

# Monitoring and Control

## Monitoring Systems for Teams

### Basic Monitoring (Required for All Teams)

1. Availability and Performance Monitoring

#!/bin/bash
# basic_monitoring.sh - Basic monitoring
WEBSITE="https://example.com"
LOG_FILE="/var/log/monitoring.log"

# Check availability
if curl -s --head $WEBSITE | head -n 1 | grep -q "200 OK"; then
    echo "$(date): $WEBSITE - OK" >> $LOG_FILE
else
    echo "$(date): $WEBSITE - DOWN" >> $LOG_FILE
    # Send alert
    echo "Website is down!" | mail -s "ALERT: Website Down" admin@company.com
fi

# Check security headers
HEADERS=$(curl -s -I $WEBSITE)
if echo "$HEADERS" | grep -q "X-Content-Type-Options"; then
    echo "$(date): Security headers - OK" >> $LOG_FILE
else
    echo "$(date): Security headers - MISSING" >> $LOG_FILE
fi

2. Security Log Monitoring

#!/bin/bash
# log_monitor.sh - Monitor suspicious activity
SECURITY_LOG="/var/log/security.log"
ALERT_EMAIL="security@company.com"

# Search for suspicious patterns
SUSPICIOUS_PATTERNS=(
    "union.*select"
    "<script"
    "\.\./"
    "eval\("
    "base64_decode"
)

for pattern in "${SUSPICIOUS_PATTERNS[@]}"; do
    if grep -i "$pattern" $SECURITY_LOG | tail -100 | grep -q "$(date +%Y-%m-%d)"; then
        echo "Suspicious activity detected: $pattern" | \
        mail -s "ALERT: Suspicious Activity" $ALERT_EMAIL
    fi
done

### Advanced Monitoring (For DevOps Teams)

1. Prometheus + Grafana Configuration

# prometheus.yml
global:
  scrape_interval: 15s

scrape_configs:
  - job_name: 'security-metrics'
    static_configs:
      - targets: ['localhost:9090']
    metrics_path: /metrics
    scrape_interval: 30s

  - job_name: 'web-security'
    static_configs:
      - targets: ['example.com:443']
    metrics_path: /security-check
    scheme: https

2. Custom Security Metrics

#!/usr/bin/env python3
# security_metrics.py - Custom metrics for Prometheus
from prometheus_client import start_http_server, Counter, Gauge
import time
import requests
import re

# Metrics
failed_logins = Counter('failed_logins_total', 'Total failed login attempts')
security_headers = Gauge('security_headers_present', 'Security headers present', ['header'])
response_time = Gauge('security_check_response_time', 'Security check response time')

def check_security_headers(url):
    """Check security headers"""
    try:
        response = requests.get(url, timeout=10)
        headers = response.headers
        
        # Check for important headers
        security_headers.labels(header='x-content-type-options').set(
            1 if 'X-Content-Type-Options' in headers else 0
        )
        security_headers.labels(header='x-frame-options').set(
            1 if 'X-Frame-Options' in headers else 0
        )
        security_headers.labels(header='strict-transport-security').set(
            1 if 'Strict-Transport-Security' in headers else 0
        )
        
        return response.elapsed.total_seconds()
    except Exception as e:
        print(f"Check error: {e}")
        return 0

def count_failed_logins():
    """Count failed login attempts"""
    try:
        with open('/var/log/auth.log', 'r') as f:
            content = f.read()
            failed_count = len(re.findall(r'Failed password', content))
            failed_logins._value._value = failed_count
    except Exception as e:
        print(f"Log reading error: {e}")

if __name__ == '__main__':
    # Start HTTP server for metrics
    start_http_server(8000)
    
    while True:
        # Update metrics every 60 seconds
        response_time_val = check_security_headers('https://example.com')
        response_time.set(response_time_val)
        
        count_failed_logins()
        
        time.sleep(60)

## Dashboards and Reporting

### Weekly Reports for Team Leads

Automated Report Generator:

#!/usr/bin/env python3
# weekly_security_report.py
import datetime
import json
from collections import defaultdict

def generate_weekly_report():
    """Generate weekly security report"""
    
    # Report period
    end_date = datetime.datetime.now()
    start_date = end_date - datetime.timedelta(days=7)
    
    report = {
        'period': f"{start_date.strftime('%Y-%m-%d')} - {end_date.strftime('%Y-%m-%d')}",
        'summary': {},
        'incidents': [],
        'metrics': {},
        'recommendations': []
    }
    
    # Analyze security logs
    security_events = analyze_security_logs(start_date, end_date)
    report['summary']['security_events'] = len(security_events)
    
    # Check header compliance
    headers_status = check_headers_compliance()
    report['metrics']['headers_compliance'] = headers_status
    
    # Recommendations
    if security_events:
        report['recommendations'].append("Security events detected - analysis required")
    
    if not headers_status['all_present']:
        report['recommendations'].append("Not all security headers are configured")
    
    return report

def analyze_security_logs(start_date, end_date):
    """Analyze security logs for period"""
    events = []
    try:
        with open('/var/log/security.log', 'r') as f:
            for line in f:
                # Simple parsing - real implementation needs more complexity
                if 'SECURITY' in line:
                    events.append(line.strip())
    except FileNotFoundError:
        pass
    
    return events

def check_headers_compliance():
    """Check security header compliance"""
    import requests
    
    try:
        response = requests.get('https://example.com', timeout=10)
        headers = response.headers
        
        required_headers = [
            'X-Content-Type-Options',
            'X-Frame-Options', 
            'Strict-Transport-Security',
            'Content-Security-Policy'
        ]
        
        present = [h for h in required_headers if h in headers]
        
        return {
            'total_required': len(required_headers),
            'present': len(present),
            'missing': [h for h in required_headers if h not in present],
            'all_present': len(present) == len(required_headers)
        }
    except Exception as e:
        return {'error': str(e)}

if __name__ == '__main__':
    report = generate_weekly_report()
    
    # Save report
    filename = f"security_report_{datetime.datetime.now().strftime('%Y%m%d')}.json"
    with open(filename, 'w', encoding='utf-8') as f:
        json.dump(report, f, indent=2, ensure_ascii=False)
    
    print(f"Report saved: {filename}")
    
    # Send via email (optional)
    # send_report_email(report)

# Team Collaboration and Delegation

## Responsibility Matrix (RACI)

| Task | Backend | Frontend | DevOps | QA | Security |
| --- | --- | --- | --- | --- | --- |
| Block API vulnerabilities | R | I | C | A | C |
| Implement CSP/SRI | I | R | C | A | C |
| Configure server headers | I | I | R | A | C |
| Security monitoring | I | I | R | I | A |
| Team training | C | C | C | C | R |
| Incident response | C | C | C | C | R |

Legend:

- R (Responsible) - Responsible for execution

- A (Accountable) - Accountable for results

- C (Consulted) - Consulted

- I (Informed) - Informed

## Team Action Plans

### Backend Team (Priority 1)

Backend Team Lead: [Name] Completion Deadline: 24-48 hours

Tasks:

- Immediate (0-4 hours)

  - Block access to /wp-json/wp/v2/users

  - Audit all REST API endpoints

  - Create list of all public APIs

- Short-term (1-2 days)

  - Implement authentication for sensitive endpoints

  - Set up rate limiting

  - Add API request logging

- Medium-term (1 week)

  - Conduct full API security review

  - Implement input validation

  - Set up automated security tests

Resources:

- 2 senior developers

- 1 junior for testing

- Security team consultations

Completion Criteria:

- ☐ All vulnerable endpoints blocked

- ☐ Authentication working correctly

- ☐ Logging configured

- ☐ Tests passing successfully

### Frontend Team (Priority 2)

Frontend Team Lead: [Name] Completion Deadline: 48-72 hours

Tasks:

- Immediate (0-8 hours)

  - Implement basic security headers

  - Add CSP in report-only mode

  - Test on staging

- Short-term (1-3 days)

  - Add SRI for all external resources

  - Switch CSP to enforcement mode

  - Update build process

- Medium-term (1 week)

  - Automate SRI generation

  - Set up CSP violation monitoring

  - Train team on best practices

Resources:

- 2 frontend developers

- 1 DevOps for CI/CD setup

- QA team support

Completion Criteria:

- ☐ CSP configured and working

- ☐ SRI added for all resources

- ☐ No browser violations

- ☐ CI/CD checks headers

### DevOps Team (Priority 2)

DevOps Team Lead: [Name] Completion Deadline: 72 hours

Tasks:

- Immediate (0-4 hours)

  - Apply security configurations to web servers

  - Hide server software versions

  - Configure forced HTTPS

- Short-term (1-3 days)

  - Set up centralized logging

  - Implement security monitoring

  - Automate configuration checks

- Medium-term (1 week)

  - Set up security event alerting

  - Implement Infrastructure as Code

  - Audit all servers

Resources:

- 2 DevOps engineers

- 1 SRE for monitoring

- Production server access

Completion Criteria:

- ☐ Security headers configured

- ☐ HTTPS enforced

- ☐ Monitoring operational

- ☐ Alerts configured

## Communication Plan

### Daily Standups (During Crisis)

Time: 9:00 AM daily Participants: All team leads + Security lead Format: 15 minutes maximum

Structure:

- Critical task status (5 min)

- New issues and blockers (5 min)

- Daily plans (3 min)

- Questions and coordination (2 min)

### Weekly Retrospectives

Time: Friday, 4:00 PM Participants: Extended team Duration: 1 hour

Agenda:

- What went well (15 min)

- What can be improved (20 min)

- Security lessons learned (15 min)

- Next week plans (10 min)

### Communication Channels

Slack Channels:

- #security-incident - Emergency notifications

- #security-general - General security questions

- #security-updates - Updates and patches

Email Lists:

- security-team@company.com - Security team

- team-leads@company.com - All team leads

- security-alerts@company.com - Critical alerts

# Conclusion and Next Steps

## Critical Actions for Next 72 Hours

Day 1 (0-24 hours):

- ✅ Backend: Block vulnerable API endpoints

- ✅ DevOps: Apply basic security headers

- ✅ All teams: Set up emergency communication

Day 2 (24-48 hours):

- ✅ Frontend: Implement CSP and basic headers

- ✅ Backend: Complete API security audit

- ✅ QA: Validate all changes

Day 3 (48-72 hours):

- ✅ DevOps: Set up monitoring and alerting

- ✅ Frontend: Add SRI for external resources

- ✅ All teams: Document changes

## Medium-term Goals (1-4 weeks)

Week 1:

- Complete implementation of all basic security measures

- Set up automated monitoring

- Train teams on security procedures

Week 2-3:

- Implement advanced monitoring tools

- Automate security checks in CI/CD

- Conduct internal penetration testing

Week 4:

- Complete audit of implemented measures

- Document all procedures

- Plan long-term strategy

## Success Metrics

Technical Metrics:

- Threat detection time: < 1 hour

- Incident response time: < 4 hours

- Security header coverage: 100%

- Vulnerability count: 90% reduction

Process Metrics:

- Security procedure compliance: > 95%

- Security task completion: within SLA

- Documentation quality: complete coverage

- Team knowledge level: regular testing

## Resources and Support

Internal Resources:

- Security team: consultations and support

- DevOps team: infrastructure support

- QA team: testing and validation

External Resources:

- Security consultants (if needed)

- Specialized monitoring tools

- Training materials and courses

Emergency Contacts:

- Security Lead: [contact details]

- DevOps Lead: [contact details]

- On-call Administrator: [contact details]

This document is a living guide and should be updated as threats evolve and our security processes mature. All team leads are responsible for keeping it current in their areas of expertise.